Council of the Isles of Scilly’s migration experience – case study

Type of data	Physical (paper)
LLC system software	N/A
Number of charges	3,289

Top 10 lessons learned from the Council of the Isles of Scilly

1. The HM Land Registry (HMLR) team are really helpful.

2. Having a physical register to transfer isn’t as bad as it sounds.

3. Prioritise the work.

4. Engage with all charge creating departments early.

5. Look at data queries as soon as possible.

6. Standard charges can be incorporated easily.

7. Think about charges that need to have extents identified.

8. Keep clear records when checking processed data and double check for duplications.

9. Charges are simple to maintain and register on the new system.

10. It is worth the time and effort.

HMLR can put you in touch with the Council of the Isles of Scilly or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

1. Every member of staff we dealt with at HMLR from start to finish were very responsive, clear and helpful. Don’t hesitate to ask questions or contact them during the work. We often had phone or video conferences to catch up and keep in touch; these were invaluable.

2. Our experience of transferring the physical register was easy. Our remote island location didn’t hinder the process as HMLR staff visited with their own equipment to mark and scan every property record card. The information was all then digitised by their team and sent back for checking.

3. The HMLR team often sent over tasks, whether procedural documents, questions about the data or meeting requests. Initially it was difficult to prioritise these with our small team but the whole process worked far more effectively when we were eventually able to give these our attention quickly.

4. It is important to engage with all parties who need to create, maintain or check charges during the process. It was easy for us as there were very few people; however, it could save a lot of time if everyone is briefed on the process and the timeline of events as soon as possible.

5. Many spreadsheets came our way containing processed data. They seemed quite daunting at first but after a few minutes of looking through them they were clear and easy to cross reference to the physical and other data sources.

6. Our local authority has a number of standard charges applying to the whole area. This wasn’t a problem though as they could just be applied to the whole area so charges retrieved anywhere automatically listed them. This is a huge benefit of using a spatial data-based system and demonstrates that solutions can be found for unique circumstances.

7. If you don’t have clear extents for charges (unlikely if not a planning charge or if you don’t hold spatial data as part of your current system) then consider whether the extents exist anywhere already and exactly what areas they cover. We had great support extracting planning polygons from another data sources and also digitising physical extents from plans.

8. When quality checking data that has been sent back to you, make good records of any errors or discrepancies. This will help the HMLR team to analyse the quality of their work and amend it accordingly. Also, some data can be duplicated so be aware of this and later in the process new unique charge codes were generated making it seem like there were duplications or missed charges.

9. Once in the new online system, for pre-live data work or maintenance of the register it is very easy to use. It’s simple to generate or amend charges as the system prompts you for the relevant information. The creation of spatial data makes it easy to retrieve records for all users.

10. It is a huge task, no doubt about it but the whole process is so well supported from start to finish. Ensure that you embrace the process and don’t be afraid to ask for help along the way. Work hard to return data and documents when asked and you will end up with a much simpler system for maintenance.

Who was involved?

Council of the Isles of Scilly	HM Land Registry LLC Programme
Craig Dryden – Head of Service/Operational Lead	Joanne Hoskin - Delivery Lead
Lisa Walton – Planning lead for LLC Programme	Andrew Trigg – Chief Geospatial and Data Officer
Andrew King – LLC Manager/Officer and day to day contact	Andy Short – Senior Business Analyst
Ciaran Dean – Administrative Assistant
Emma Kingwell – Administrative Assistant

Resolving issues

Expired charges
A large number of charges in our register had expired. Once the register had been digitised it was easy to identify these and have them removed or to delete them from the pre-live system.

Standard charges
Every single property (or piece of land) has seven standard charges attached to it. As the register was being digitally generated from a physical record it was easy to just apply the seven charges to the whole local authority area.

Identifying land/addresses
The physical register only contained addresses that existed at the outset of creation and then new ones were only added as they had new charges generated for them. Due to a lack of polygon data this led to a lot of work cross checking charge source documents for the correct addresses and linking them to the relevant land.

Inconsistent electronic data
The electronic data stored in our planning records was used to generate polygons and matched to charges. This planning data wasn’t fully complete and not all polygons created. This was resolved by manually generating polygons for the charges once the system was live.
Read how HMLR’s Migration Helper tool can now help speed up this process.

Officer time
We are a small team covering planning in general with LLC forming a small part of the department, so initial progress was slow. But thankfully we were able to spend a few months focussing almost exclusively on this project with support and instruction from the HMLR team.

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local Land Charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk