Key Learnings from Carlisle City Council’s migration experience

Type of data                      Hybrid - paper and digital
LLC system software         Idox
Number of charges           	24923

HM Land Registry (HMLR) can put you in touch with Carlisle City Council or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

Use HMLR’s delivery plan to monitor progress across all stages of the migration. Hold frequent and regular meetings with your Delivery Manager and third-party stakeholders.

Support closer working between your Delivery Manager and your supplier to ensure all tasks are aligned and achieved.

Document all decisions for audit purposes when undertaking scoping for scanning documents. This makes the quality checks much more straightforward at the end of the process.

Ensure you have resources available throughout the end-to-end process and across all stages. Local authority knowledge is especially required to resolve data issues or sign off business rules.

Consistent and regular communication with delivery managers is the key to swift resolution of any issues. Their ability to loop in subject matter experts means that problems are tackled as soon as they arise.

Ensure deadlines and expectations are clearly communicated. Feeding this information back to your own stakeholders is a good way to keep them informed.

To ensure that data issues are dealt with effectively, load data issues into Migration Helper and send them to the supplier for investigation.

Business rules will always need local authority oversight, so ensure you have factored this into your resource plans and make full use of local authority resources available.

Make use of HMLR’s SMEs and the central repository resource called the Migration Hub throughout the migration process. Use the delivery plan to help keep everything on track.

Don’t underestimate the amount of back-and-forth that could be required to resolve issues. Data processing can be very complex and may require prolonged communications between the different stakeholders involved.

Who was involved?

Carlisle City Council	HM Land Registry LLC Programme
Stephen Brown / Governance Director	Paula Evans / Delivery Lead
Clare Liddle / Operational Lead	Lorraine Loveday / Delivery Manager
Eve McLellan / Local Land Charges Officer	Ben Darling / Business Analyst

Resolving issues

Quantity and quality of data held
There were multiple records that needed to be digitised. When we completed the scoping exercise, some records were excluded but this was not documented on our delivery plan. When some inconsistencies were identified this took longer to rectify.

Communication
Variations in the way business rules were written caused delays. We standardised these by working with our Delivery Manager and the quality team, which removed ambiguity between different datasets.

Further information

Video: Creating a national LLC Register
Video: How to add, update or cancel charges on the LLC Register using the Maintain service
Video: Searching for local land charges on GOV.UK
Practice Guide 79: Local Land Charges
Infrastructure Act 2015
LLC Act 1975 (as amended)
LLC Rules 2018
LLC Fees (England) Rules 2018
New burdens information
Read our pre-migration guide for more detailed information on preparing your data.

Any questions?

Contact llcproject@landregistry.gov.uk