Key learnings from Milton Keynes Council’s migration experience

Type of data                      Hybrid (paper and digital)
LLC system software         Idox Uniform (planning)
Number of charges           	71,155

HM Land Registry can put you in touch with Milton Keynes Council or HMLR teams if you want to ask further questions: llcproject@landregistry.gov.uk.

Advice for other local authorities

Ensure search comparison activity takes place before the service goes live to account for possible data discrepancies. Leaving this until later in the process put undue pressure on both the local authority and HM Land Registry. HM Land Registry now ensures this activity happens earlier in the process.

Account for different sources of LLC data. By frontloading effort on the early phase of migration activity, there is less of a chance that charges will be missed or mistakenly not carried across to live service. Any non-digital sources, such as paper and microfiche, require a lot of attention as they can be easier to miss.

Before starting data fixes, make sure you have a clear audit trail to identify any failure points. Having an audit trail and processes agreed in your local authority will save time if data issues arise further on in the process.

Make sure that both sides fully understand the required data quality levels that are being worked to. Setting this out early means there won’t be any double-handling or rechecking required.

When notice has been served, the go live date is set. Ensure both HM Land Registry and the local authority are aware of the work that needs to be done between serving notice and going live. This is why the search comparison activity has now been brought forward as a lesson learnt. We found there was still work which needed to be done after notice had been served, which led to a more challenging notice period than was necessary.

Rolling data quality checks throughout migration by Data Quality Team meant that the Delivery Manager and Business Analyst were able to swiftly address quality issues. By repeating these checks, we had a much better sense of the progress being made.

Migration activity can continue when staff are working remotely. Resource needs to be balanced to deliver both business-as-usual and migration activity. Lockdown restrictions were a big challenge, but by explaining our position to HM Land Registry, we identified the best way to proceed.

Consider how migration may affect other departments within your local authority such as GIS or planning. Get these departments involved with the process early to allow them to understand the requirements of migrating your LLC service.

Scanning paper records can be very time consuming. HM Land Registry now has a dedicated scanning team. Self-serve scanning is still an effective option as it keeps the data onsite, but HM Land Registry can assist where necessary.

Consider what customer enquiries may come through after go live and plan ahead where possible. Migration to HM Land Registry’s central register will mean that customers and PSCs must change their processes. HM Land Registry can help with this where necessary.

Who was involved?

Milton Keynes Council	HM Land Registry LLC Programme
Jenny Mallett / Local Land Charges Officer	Jo Hoskin / Delivery Manager

Claire Storey / Systems Manager (Planning)	Richard Evans and Alex Majda / Business Analysts
Jonathan Palmer / Head of Planning
Trevor Lutu / Local Land Charges Officer

Resolving issues

Quantity and quality of data held
There were multiple records that needed to be digitised. When we completed the scoping exercise, we excluded some records. These records were not documented in our delivery plan, so when we identified inconsistencies they took longer to rectify.

Communication
Variations in the way business rules were written caused delays. Working with our Delivery Manager and the quality team, these were standardised. This removed ambiguity between different datasets.